## Slide 1
Planning and controlling

## Slide 2
Management of Projects
Planning - goal setting, defining the project, team organization
Scheduling - relate people, money, and supplies to specific activities and activities to each other
Controlling - monitor resources, costs, quality, and budgets; revise plans and shift resources to meet time and cost demands

## Slide 3
Planning
  Objectives
  Resources
  Work break-down structure
  Organization
Scheduling
  Project activities
  Start & end times
  Network
Controlling
  Monitor, compare, revise, action
Project Management Activities

## Slide 4
Establishing objectives
Defining project
Creating work breakdown structure
Determining resources
Forming organization
Project Planning

## Slide 5
Often temporary structure
Uses specialists from entire company
Headed by project manager
  Coordinates activities
  Monitors schedule and costs
Permanent structure called ‘matrix organization’
Project Organization

## Slide 6
Project Organization Works Best When
Work can be defined with a specific goal and deadline
The job is unique or somewhat unfamiliar to the existing organization
The work contains complex interrelated tasks requiring specialized skills
The project is temporary but critical to the organization
The project cuts across organizational lines

## Slide 7
The Role of the Project Manager
Highly visible
Responsible for making sure that:
All necessary activities are finished in order and on time
The project comes in within budget
The project meets quality goals
The people assigned to the project receive motivation, direction, and information

## Slide 8
Ethical Issues
Offers of gifts from contractors
Pressure to alter status reports to mask delays
False reports for charges of time and expenses
Pressure to compromise quality to meet schedules
Project managers face many ethical decisions on a daily basis
The Project Management Institute has established an ethical code to deal with problems such as:

## Slide 9
Work Breakdown Structure
Level
1. Project
2. Major tasks in the project
3. Subtasks in the major tasks
4. Activities (or “work packages”) to be completed

## Slide 10
Level 4
Compatible with Windows 7
Compatible with Windows Vista
Compatible with Windows XP
1.1.2.3
1.1.2.2
1.1.2.1
(Work packages)
Level 3
Develop GUIs
Design Cost Tracking Reports
Module Testing
Ensure Compatibility with Earlier Versions
Develop Cost/Schedule Interface
Defect Testing
1.1.1
1.2.2
1.3.2
1.3.1
1.2.1
1.1.2
Work Breakdown Structure
Figure 3.3
Level 2
Software Design
Cost Management Plan
System Testing
1.1
1.2
1.3
Level 1
Develop Windows 8 Operating System
1.0

## Slide 11
Project Scheduling Techniques
Ensure that all activities are planned for
Their order of performance is accounted for
The activity time estimates are recorded
The overall project time is developed

## Slide 12
Purposes of Project Scheduling
Shows the relationship of each activity to others and to the whole project
Identifies the precedence relationships among activities
Encourages the setting of realistic time and cost estimates for each activity
Helps make better use of people, money, and material resources by identifying critical bottlenecks in the project

## Slide 13
Gantt chart
Critical Path Method (CPM)
Program Evaluation and Review Technique (PERT)
Project Management Techniques

## Slide 14
Project Controlling
Close monitoring of resources, costs, quality, budgets
Feedback enables revising the project plan and shift resources
Computerized tools produce extensive reports

## Slide 15
Project Management Software
There are several popular packages for managing projects:
  Primavera
  MacProject
  MindView
  HP Project
  Fast Track
  Microsoft Project